## Slide 1: Agile
Ezra Huffman

## Slide 2: Roles
Product Owner: Organization, Prioritization, Develop User Stories
Scrum Master: Agile practices, Facilitation
Tester: Test cases, QA
Developer: Implement User Stories, Drive Product

## Slide 3: Phases of agile sdlc
Release iteration into production.
Requirements
Scope out the requirements for the project.
Design
Work with stakeholders to describe high level functionality enough for first sprint.
Develop/
Iterate
Work begins on user stories defined by requirements. This is an iterative step.
QA/testers test functionality and give feedback.
Deploy
Testing
Review
Review what when right and wrong before next iteration.

## Slide 4: How Waterfall would have been different
Waterfall is a more structured approach to development and would have made quick changes more difficult. Because things progress in a linear fashion making one change can have a domino effect on the rest of the project's development. For example, changing the Slide Show to be more focused on wellness/detox was an easy change in Agile because the process is not linear. In a waterfall environment, this change could have influenced future plans about marketing, layouts, data collection, partner agreements, or any number of things.
NOTE: The specifics of the effects are unknown, and I just listed some possibilities.

## Slide 5: Factors to consider
BUDGET & DEADLINES
Agile is inherently uncertain and is better suited for projects that can allow for some level of uncertainty. If you have a strict budget and/or deadline, a more traditional approach might work better.​
DEPENDENCIES
Dependencies can restrict a lot about a project and can make Agile development a suboptimal choice. If a project has many known dependencies, it is probably better to choose something closer to a waterfall methodology.​​​
PACE OF CHANGE
An Agile methodology is well suited for a rapidly changing environment or market. If you know that your target market is changing or that some other change is likely to be introduced during the project, it is worth considering an Agile approach. ​
References Eby, K. (2016, September 28).

## Slide 6: SOURCES
Eby, K. (2016, September 28). Using Waterfall Project Management Over Agile. Smartsheet. Retrieved December 11, 2022, from https://www.smartsheet.com/when-choose-waterfall-project-management-over-agile#:~:text=An%20Agile%20methodology%20is%20a,preferable%20when%20dependencies%20are%20minimal.